Progress Report

- Increment 1 -

Group #21

# Team Members

Kayla Callis, kmc23f, kxlljxy

Isabella Crabtree, igc22a, isacrab

Joshua Kim, jjk22g, jokim584

Rebecca Gorman, rkg23a, rebeccagorman

Robert Began, rgb23a, rubert261455

- Project Title and Description

Title: Garnet and Gather

Description of project:

We are creating a campus focused app that will be able to help students plan meetups with various tools and features. It will be a who, what, where, and when style app with tools such as a dining location selector and more. We will have an event feed for campus-sponsored events. We would like to include role-based access for clubs/classes/groups that want to create events, and a scheduling assistant for group availability.

- Accomplishments and overall project status during this increment

During this increment, we built the project’s foundation. We set up the database with most of the required tables, completed the backend for the “Chicken Tinder” feature, created the project logo, drafted an initial UI layout, and set up a routes files for organizing our endpoints.

Overall, I would say we are near 25% completion. Most of the work this increment was focused on planning and building the foundation of our project.

- Challenges, changes in the plan and scope of the project and things that went wrong during this increment

We faced a few challenges during this increment but keeping open and honest communication helped us greatly. Personally, I have been recovering from having the flu for a week and catching up with everything, so I haven’t been able to pull my weight as much (Rebecca) which was challenging for our group, however by keeping open and honest communication and delegating we were able to find compromises. Other group members took on more work to be able to help take away some stress for me which was great. In other ways, there were some challenges when designing the database because of a weird merge request issue, however that was solved once the issue was brought to light.

There were no changes that occurred in the initial plan, thankfully.

One thing that went wrong during this increment was some people having unclear notions of their part. Another one was a merge issue that was eventually resolved but took upwards of 6 hours to figure out and get working again.

- Team Member Contribution for this increment

a) The progress report was written by Kayla and Rebecca. Kayla wrote parts 1, 2, 3, and 5. Rebecca wrote parts 4, 6, 7, and 8.

b) The requirements and design document was written by Robert with some input from Isabella.

c) The implementation and testing document was written by Robert.

d) The source code so far has been written by Kayla, Josh, and Isabella.

Kayla: Wrote the events and dining (Chicken Tinder) parts of database by designing the create tables and attributes for them. Wrote the Chicken Tinder backend which is what makes the feature function correctly. Added the Chicken Tinder route to app.py.

Josh: Wrote the scheduling part of database by designing the create tables and the attributes for them and the inserts for events and dining parts of database.

Isabella: Wrote the users and login parts of database by designing the create tables and attributes for them as well as their insert functions. Also wrote the flask app.py which houses our routes. Created a basic html frontend to test login.

e)  The video was scripted by everyone, with everyone also included in its creation. Rebecca edited and uploaded the video.

- Plans for the next increment

In the next increment, we plan to fully incorporate events and fully incorporate user login. We are going to ensure they work not only with each other, but with the chicken tinder feature as well. We also want to make the website user friendly. We plan to work on figuring out map integration, and how this will look best for our project, if possible. We will also work on figuring out group creation and how that will interact with our other features. One last feature would be adding the notification center. We will also be fully creating our separate roles, one being RSO’s which have admin privileges, and another being students who have different access levels. This will be done via session-based authentication.

- Stakeholder Communication

Good evening,

We have just completed our first sprint while working on Garnet & Gather. This sprint has been largely focused on taking your vision and translating it into functional components of this application. In terms of usability, we have been able to make headway on the user interface, as users can now log in and create accounts for the application. Additionally, our digital design team finalized the logo in collaboration with your Director of Marketing, which has allowed the application to really come to life.

While most of this work has proceeded as usual, according to the timeline we discussed in our earlier meetings, it also had a brief coordination issue we wanted to make you privy to, for transparency. Our frontend and backend teams had some minor setbacks in communication causing a short delay in progress. Despite this, we were able to have a team meeting, regroup, and realign with the planned timeline. To ensure no issues occur like this in the future that could affect your release, we’ve set aside a team check-in daily so that there are clear expectations as development continues.

By our next progress update with you, we are going to finalize secure account registration and log in functionality. We are also planning on providing a website demonstration that has a user-friendly interface and closely reflects the final design. Additionally, we will be working with map integration and how to get it to match the requirements we discussed previously. Overall, development is moving steadily, and we are on track. We look forward to meeting with you soon and sharing our progress updates. For any questions or concerns, feel free to contact us whenever and however it suits you best.

Best,

Garnet & Gather Development Team

- Link to video

Link: https://www.youtube.com/watch?v=4aWBPS-9hnQ